Meeting Minutes

For the group meeting that was held on 22th April 2022

|  |  |
| --- | --- |
| **Chair** | Ying Liao |
| **Attendees** | Ruwen Yi  Yuhao Wang  Yingyu Wei |
| **Apologies** | None |

# 1 Meeting Location and Duration

The third group meeting in Sprint 4 was held online, from 3:00pm to 4:00 pm, on 22nd April 2022.

# 2 Meeting Outcomes

* The front-end team decided Yingyu will research design on Figma, at the same time Ying Liao will try to upgrade the search bar design on the current main page version.
* The team discussed we need to have home page and degree structure page prototype and home page’s code version to present on our client’s meeting on May 2nd.

# 3 Tasks to do

|  |  |  |
| --- | --- | --- |
| **Tasks** | **Assigned to** | **Deadline** |
| Research design on Figma | Yingyu | By 23:59, 1st May |
| Upgrade the search bar design | Ying | By 23:59, 1st May |

# 4 Next Meeting

Next meeting is a group meeting and will be held on Discord at 1:00 pm, on 25th April.