Meeting Minutes

For the group meeting that was held on 25th April 2022

|  |  |
| --- | --- |
| **Chair** | Ying Liao |
| **Attendees** | Ruwen Yi  Yuhao Wang  Yingyu Wei |
| **Apologies** | None |

# 1 Meeting Location and Duration

The fourth group meeting in Sprint 4 was held online, from 1:00 pm to 2:00 pm, on 25th April 2022.

# 2 Meeting Outcomes

1. Ruwen presented two routes are being set up from main page.

2. Front-end team needs to determine the design of Main page, degree page and course page. Using Figma to finish the prototype of the Homepage and degree structure page is a task assigned to Yingyu Wei. In the mean time, Ying Liao needs to write HTML and CSS code.

# 3 Tasks to do

|  |  |  |
| --- | --- | --- |
| **Tasks** | **Assigned to** | **Deadline** |
| Implement basic search function | Yuhao & Ruwen | By 23:59, 27th April |
| Homepage and degree structure page prototype | Yingyu | By 23:59, 27th April |
| Degree Structure page HTML and CSS code | Ying | By 23:59, 27th April |

# 4 Next Meeting

Next meeting is a group meeting and will be held on Discord at 3:00 pm, on 27th April April.