Meeting Minutes

For the group meeting that was held on 4th May 2022

|  |  |
| --- | --- |
| **Chair** | Yuhao Wang |
| **Expected Attendees** | Ruwen Yi,  Yingyu Wei  Ying Liao |

# 1 Meeting Location and Duration

The second group meeting in Sprint 5 was held online, from 3:00 to 4:20 pm, on 4th May 2022.

# 2 Meeting Outcomes

1. Since information on course detail page is duplicated, we decided to not create the course detail page.
2. We need a switch function to statically switch degree overview page to course overview page.
3. We also need to find a way to query database multiple times and gather all the query result.
4. Github files are in a mess, we need to organize files for project management assignment.

# 3 Tasks to do

|  |  |  |
| --- | --- | --- |
| **Tasks** | **Assigned to** | **Deadline** |
| Fulfil course switch button to show all courses in home page | Yuhao | By 1:00 pm, 8th May |
| Design search website and homepage > course overview design | Yingyu | By 1:00 pm, 8th May |
| Learn ajax to implement static page switching | Ying | By 1:00 pm, 6th May |
| Learn how to query database multiple times and store the data for later use | Yuhao | By 1:00 pm, 6th May |
| Organize github files | Ruwen | By 1:00 pm, 6th May |

# 4 Next Meeting

Next meeting is a group meeting and will be held on Zoom at 3:00 pm, on 6th May.