Meeting Minutes

For the group meeting that was held on 6th May 2022

|  |  |
| --- | --- |
| **Chair** | Yuhao Wang |
| **Expected Attendees** | Ruwen Yi,  Yingyu Wei  Ying Liao |

# 1 Meeting Location and Duration

The fouth group meeting in Sprint 3 was held online, from 3:00 pm to 5:00 pm, on 6th May 2022.

# 2 Meeting Outcomes

1. We discussed how the Milestone 1 report can be further revised.
2. Our priority is to fulfill the basic function, so the function of statical web page switch will be moved to advanced product backlog.
3. We discussed the design of course relationship page. We expect to use some kind of data visualization tool on this page.
4. Yingyu show us the new card design and new button design.

# 3 Tasks to do

|  |  |  |
| --- | --- | --- |
| **Tasks** | **Assigned to** | **Deadline** |
| Modify milestone 1 report | All members | By 10:00 pm, 9th May |
| Coding the search website and the reminder of the homepage | Yingyu | By 3:00 pm, 9th May |
| Convert homepage to ejs file after Yingyu is finished | Ruwen | By 3:00 pm, 10th May |

# 4 Next Meeting

Next group meeting will be held on 9th May 2022.