Meeting Minutes

For the group meeting that was held on 9th May 2022

|  |  |
| --- | --- |
| **Chair** | Yuhao Wang |
| **Expected Attendees** | Ruwen Yi,  Yingyu Wei  Ying Liao |

# 1 Meeting Location and Duration

This group meeting in Sprint 5 was held online, from 3:00 pm to 4:30 pm, on 9th May 2022.

# 2 Meeting Outcomes

* Ying shows switch button function.
* Reminder to finish team feedback.
* Assign tasks.

# 3 Tasks to do

|  |  |  |
| --- | --- | --- |
| **Tasks** | **Assigned to** | **Deadline** |
| Draft milestone2 plan | Ruwen | By 3:00 pm, 13th May |
| Continue working on degree page | Yingyu | By 3:00 pm, 16th May |
| Research auto mapping tool | Ying | By 3:00 pm, 11th May |
| Implement searching function | Yuhao | By 3:00 pm, 13th May |
| Upload milestone files to github | Yingyu, Ruwen | By 3:00 pm, 11th May |
| Convert homepage to ejs file after Yingyu is finished | Ruwen | By 3:00 pm, 11th May |

# 4 Next Meeting

Next group meeting will be held on 11th May 2022.