Meeting Minutes

For the group meeting that was held on 13th May 2022

|  |  |
| --- | --- |
| **Chair** | Yuhao Wang |
| **Expected Attendees** | Ruwen Yi,  Yingyu Wei  Ying Liao |

# 1 Meeting Location and Duration

This group meeting in Sprint 5 was held online, from 3:00 pm to 4:30 pm, on 13th May 2022.

# 2 Meeting Outcomes

* We discuss the structure of testing plan
* We decided to show homepage, degree structure page, prototype of “adding/editing course” and course relationship design in the next client meeting

# 3 Tasks processing

|  |  |  |
| --- | --- | --- |
| **Tasks** | **Assigned to** | **Deadline** |
| Continue working on degree page | Yingyu | By 3:00 pm, 16th May |
| Adjust course overview page | Ying | By 3:00 pm, 16th May |
| Provide required data to degree page ejs | Yuhao | By 3:00 pm, 16th May |
| Continue working on transfer html to ejs | Ruwen | By 3:00 pm, 16th May |

# 4 Next Meeting

This is the last group meeting in Sprint 5.