Meeting Minutes

For the group meeting that was held on 16th May

|  |  |
| --- | --- |
| **Chair** | Ruwen Yi |
| **Attendees** | Ying Liao  Yuhao Wang  Yingyu Wei |
| **Apologies** | None |

# 1 Meeting Location and Duration

The first group meeting in Sprint 6 was held online, from 2:00-3:00 pm, on 16th May 2022.

# 2 Meeting Outcomes

1. Yingyu will confirm the basic design to the client

2. Ying will do the research of testing and draft the structure of the testing plan

3. Yuhao will keep work on the current querying problem

4. Ruwen will keep focusing on integrate the course data into ejs file

**Tasks to do for this week:**

# 3 Tasks to do

|  |  |  |
| --- | --- | --- |
| **Tasks** | **Assigned to** | **Deadline** |
| Inject data into course-overview page and degree structure page | Ruwen Yi | By 23:59, 15th May |
| Debug: inject data into course overview page | Ruwen Yi | By23:59, 16th May |
| Send the UX design to Claudia for feedback | Yingyu Wei | By23:59, 16th May |
| Refine design of search page and have draft code | Yingyu Wei | By23:59, 17th May |
| Implement query function for getting course data from database, and refactor data structure as specified | Yuhao Wang | By23:59, 17th May |
| Testing plan - execution & bug report diagram | Ying Liao | By23:59, 16th May |
| Create and edit the search result page | Ying Liao | By23:59, 20th May |

# 4 Next Meeting

Next meeting is a group meeting and will be held on Discord at 3:00 pm, on 17th

May.