Meeting Minutes

For the group meeting that was held on 23th May

|  |  |
| --- | --- |
| **Chair** | Ruwen Yi |
| **Attendees** | Ying Liao  Yuhao Wang  Yingyu Wei |
| **Apologies** | None |

# 1 Meeting Location and Duration

The second group meeting in Sprint 6 was held online, from 2:00-3:00pm, on 23th May 2022.

# 2 Meeting Outcomes

* Ying
  + searching result page (follow the design by Yingyu)
  + testing plan - add a testing report example, and submit the assignment
  + lecture note - week 10
* Yingyu
  + course relationship page - add a gap between multiple cards (follow the screenshot sent by Ruwen)
  + lecture note - week 11
* Yuhao
  + fix the bugs in the degree structure data
* Ruwen
  + inject data to the degree structure page after Yuhao

**Tasks to do for this week:**

# 3 Tasks to do

|  |  |  |
| --- | --- | --- |
| **Tasks** | **Assigned to** | **Deadline** |
| Testing Plan | Everyone | By 23:59, 24th May |
| Remove duplicated course data, separate course name | Yuhao Wang | By23:59, 26th May |
| Inject dynamic data into course relationship page, degree structure page | Ruwen Yi | By23:59, 28th May |
| Integrate loading page into the website | Ruwen Yi, Ying Liao | By23:59, 29th May |
| Loading page | Ying Liao | By23:59, 29th May |

# 4 Next Meeting

Next meeting is a group meeting and will be held on Discord at 3:00 pm, on 25th

May.